## Slide 1
REGIONAL GRID STEERING COMMITTEE / DECISION BRIEF
Grid Forward
2030
A staged portfolio for visibility, flexibility, and resilience
Decision horizon
2026 → 2030
30
Modernize as one sequence, not isolated projects.
Illustrative planning scenario — not a forecast
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.

## Slide 2
02 / DECISION
Authorize a staged portfolio with explicit gates
Illustrative planning scenario — not a forecast
02
Approve the sequence.
Release each phase only when its evidence is ready.
The portfolio advances three linked capabilities together and preserves stop / reshape / proceed decisions at every boundary.
THREE CONDITIONS FOR RELEASE
01
Evidence
Measured readiness against phase criteria
02
Owner
Named executive and delivery accountability
03
Choice
Proceed, reshape, or stop — explicitly
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.

## Slide 3
03 / GAP
Isolated projects leave a 19-point controllability gap
Illustrative planning scenario — not a forecast
03
2030 index (2026 = 100)
100
110
120
130
128
109
Illustrative peak
demand
Controllable
capacity
19
index points remain outside informed control
Capacity alone does not create informed control.
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.
- Presenter asset: source/assets/presenter-pointer.png, generated from bundled Fantasy Mouse identity and action-hand authorities.

## Slide 4
04 / PRIORITIES
Three linked capabilities turn pressure into reliability
Illustrative planning scenario — not a forecast
04
01
Visibility
See constraints early
Telemetry, asset state, and shared operating picture
02
Flexibility
Act before limits bind
Demand response, storage, and adaptive control
03
Resilience
Limit disruption impact
Hardening, sectionalization, and recovery discipline
Visibility enables informed control → Flexibility absorbs variability → Resilience limits consequences
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.

## Slide 5
05 / PORTFOLIO
Balanced staging preserves all three capabilities
Illustrative planning scenario — not a forecast
05
Visibility
Flexibility
Resilience
Patchwork renewals
Low near-term disruption
Leaves systemic gaps
Resilience-first
Hardens critical assets
Delays informed flexibility
Balanced staged
Builds, scales, then hardens
RECOMMENDED
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.

## Slide 6
06 / ROADMAP
Foundations precede scale; scale precedes hardening
Illustrative planning scenario — not a forecast
06
2026–27
FOUNDATIONS
Instrument critical assets
Unify operating data
Prove control loops
2028–29
SCALE FLEXIBILITY
Expand flexible capacity
Automate constraints
Validate operating value
2030
HARDEN & RECOVER
Target critical exposure
Section disruption
Exercise recovery
G1
Evidence: coverage + control
G2
Evidence: response + recovery
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.

## Slide 7
07 / RISKS
Every risk has an owner and a gate consequence
Illustrative planning scenario — not a forecast
07
RISK
MITIGATION
OWNER / GATE
Data coverage stalls
Prioritize critical observability; defer low-value scope
Grid planning / G1
Flexible capacity under-delivers
Scale only after measured response and dispatchability
Operations / G2
Delivery capacity fragments
Single portfolio cadence, dependency map, and escalation owner
Sponsor / monthly
Hardening outruns evidence
Target exposure after visibility and flexibility results are proven
Risk lead / G2
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.

## Slide 8
08 / APPROVAL
Approve the staged portfolio — subject to phase gates
Illustrative planning scenario — not a forecast
08
APPROVE
Foundations now.
Scaled flexibility after G1.
Resilience hardening after G2.
APPROVAL CONDITIONS
01
Named sponsor and workstream owners
02
Gate criteria baselined before release
03
Monthly portfolio review starts in 30 days
NEXT 30 DAYS
Baseline G1 evidence · confirm owners · launch foundations
Notes: [Sources]
- Scenario content and all figures: fictional illustrative planning scenario authored for this benchmark; not an external forecast.
- Presenter asset: source/assets/presenter-listening.png, generated from bundled Fantasy Mouse canonical identity authority.